## Slide 1: Scrum Artifacts and events week4
Universidad para la Cooperación Internacional

## Slide 2: Product Backlog
Ordered list of desired functionality
Visible to all stakeholders
Any stakeholder (including the team) can add items
Constantly re-prioritized by the Product Owner
Top Items are more granular than Bottoms
Held during the Backlog Refinement meeting
Specify the what rather than the how of a customer-centric feature
Often written in the form of a User Story
Has a definition of "finished" that encompasses the entire product to avoid technical debt
May have item-specific acceptance criteria
Effort is calculated by the team, preferably in relative units (for example, story points)
The effort is about 2-3 people 2-3 days, or less for more advanced equipment

## Slide 3: Moscow
Notes: 2 min charlie

## Slide 4: 7 Product Dimensions

## Slide 5: How to create a User story

## Slide 7: Definition of ready

## Slide 9: Definition of Done

## Slide 10: Definition of Done (DoD)
Everything that converts a Backlog Item (PBIs) into an incremental product
Done = delivery to the customer
Acceptance criteria managed by the PO and defined by customers and users

## Slide 11: Acceptance criteria Examples
Defined coding standards (like identified in tools – FxCop etc)
Test- Driven Development
Unit Test Coverage
Maintainability Index
No Defects/Known Defects
Technical Debt
Design Principles etc.
Availability
Maintainability
Performance
Reliability
Scalability
Security
Usability
Compliance/Regulatory
Legal

## Slide 12: Example

## Slide 13: Examples

## Slide 15: Velocity Chart

## Slide 17: Sprint Backlog

## Slide 18: Increment
Vertical increments

## Slide 19: Burndown Chart
Notes: https://quizizz.com/admin/quiz/5d91d600675aa9001ae47aba

## Slide 20: Velocity Chart

## Slide 21: Professor Carlos Castro Torres
ccastro@uci.ac.cr