## Slide 1: Introduction to Agile Week1
Universidad para la Cooperación Internacional

## Slide 2: History of agility
2001 Several different framework experts (Lean, Scrum) gather and form the Agile Manifesto as the answer to improving the project development process. In the following years, more framework creators joined and formed what we know today as Agility. They concluded that agility is a philosophy that allows focusing on the objective, optimization of means and the elimination of waste.

## Slide 3: 4 Project life cycles:
Life Cycle
Requirements
Deliveries
Purpose
Predictive
Iterative
Incremental
Agile
They can be identified in the early stages of the project
Dynamic
Dynamic
Dynamic
Single delivery
Single delivery
Small and frequent deliveries
Small and frequent deliveries
Execute the project within the established time and costs.
Approach the scope of the solution to be developed.
Deliver value to the business early
Adding value to the business through frequent deliveries that incorporate learnings

## Slide 4: 4 Project life cycles:
Driven by a plan
Value-driven
Estimated resources
Estimated Timeline
Fixed requirements
Stable Resources
Stable Schedule
Estimated characteristics
Predictive
Agile
Are we delivering the right product, at the right time, within the expected profitability?
Are we delivering the project on time and on budget?
and budget?

## Slide 5: Ágile is in your mind

## Slide 6: Principios de la Agilidad
1
2
3
4
5
6
7
8
9
10
11
12
Customer Centric
Embrace Change
Early and Continuous Delivery of Valuable Software
Business and Developers Together
Motivated Individuals
Face-to-Face Conversation
Working Software
Frequent Delivery
Technical Excellence
Simplicity
Self-Organizing Teams
Regular Reflection and Adjustment
Agile Principles
Notes: 2 Palabra clave ventaja competitiva
3. Acortar los tiempos
4. Asegurarse de tener toda la gente que se necesita
5. Motivación –Recursos necesarios
6. Real Time
7.
8. Resultados sostenidos en el tiempo
10 a 15 minutos

## Slide 7: Cynefin Framework

## Slide 9: Agile is …
Agile
+
Collaboration
-
Bureaucracy
+
Adaptabiliy
+
Business Value
+
Deliveries

## Slide 10: Agile Framework

## Slide 13
Plan
Reality

## Slide 14
Value
Risk
Cost

## Slide 15
Chart: 
| Nunca | Casi nunca | A veces | A menudo | Siempre
Columna1 | 0.45 | 0.19 | 0.16 | 0.13 | 0.07
Fuente: Standish Group study reported at XP 2002
Characteristics and functions of a system

## Slide 16
Premises :
The client knows what he wants
Developers know how to do it
Nothing will change along the way

## Slide 17
Agile Manifesto

## Slide 18
The client discovers what he wants
Developers discover how to do it
There are changes on the way
Premises :

## Slide 19
Cost
Value
Not trying to define everything right from the start
Don't do it all at the same time
Value
Risk
Cost

## Slide 20
Horizontal Increments
Vertical Increments

## Slide 21: Myths related to agile processes
Agile ≠ Faster
Agile ≈ Simple
Goal
Undisciplined No deadlines or indicators
Constant Monitoring
Caos
Without management or in the traditional process
In continuous management
Risk
Small projects / processes only
Projects of any size
Scale
No documented processes
A different way to document
Short
It is another of many fashions
A philosophy
Fashion

## Slide 22: Major steps required to successfully plan and execute an agile software project
Set your project vision and scope
Build out your product roadmap
Select Your Agile Framework
Define your team

## Slide 23: Professor Carlos Castro Torres
ccasto2512@gmail.com